CLUSTEER

Backend Upgrade Strategy

From MVP (74%) to Production-Grade Stablecoin Rails

Confidential — Internal Use Only
May 2026

# Executive Summary

After a deep audit of the Django Blockchain Engine (18 models, 25+ endpoints, 4 chains), the Next.js API proxy layer (52 route files), and the PRD scorecard, the backend is architecturally sound but operationally incomplete. The upgrade focuses on five pillars: Transaction Integrity, Security Hardening, Observability, Testing, and Scalability.

Total estimated timeline: 14 weeks (3.5 months) with 1-2 backend engineers.

# Current State Assessment

| Layer | Grade | Notes |
| --- | --- | --- |
| Design System | A- | Cohesive auth + dashboard zones, CSS token system, dark mode, mobile responsive |
| Auth Flow | B+ | Firebase + 2FA + OTP + email verification. Multi-step signup. Social login scaffolded. |
| Frontend Architecture | B+ | Next.js 16, App Router, Zustand, React Query, proper proxy routes with graceful degradation |
| Exchange Rate Engine | B | Live rates from CoinGecko + forex API, dual premium strategy, 5-min cache |
| Multi-chain Support | B- | Tron, BSC, Solana, Ethereum scaffolded. On-chain execution depends on Django backend. |
| KYC/Compliance | C+ | BVN verification exists but full NDPR compliance and sanctions screening unclear |
| Fiat Rails | C | Bank verification exists but actual NGN settlement (Paystack/Flutterwave) not plumbed |
| Transaction Engine | C | Orders/transactions proxy to Django. No retry logic, no idempotency keys |
| Security | C+ | No rate limiting on auth endpoints, no CSRF protection, admin routes lack RBAC |
| Testing | D | Test files exist but sparse. No e2e, no integration tests for money flows |
| Monitoring | D | No Sentry, no structured logging, no alerting |

# Phase 0 — Critical Blockers (Week 1)

These must be fixed before any user touches real money.

## 0.1 Replace generate_random_tx_hash() Placeholder

File: p2p/views/withdrawals.py

The withdrawal endpoint generates a fake transaction hash instead of executing on-chain. This is the single most dangerous gap — it creates database records claiming transactions happened that never did.

Fix:

Remove generate_random_tx_hash()

Wire withdrawal execution through existing chain managers (bsc_manager, solana_manager, trons_manager)

Return real tx_hash from blockchain broadcast

Set initial status to "pending", update to "confirmed" only after on-chain confirmation

## 0.2 Enforce Webhook Signature Verification

Files: p2p/webhook_security.py, p2p/utils/deposits_tracking/*.py

WebhookVerifier classes exist but are NOT called in the deposit webhook handlers. Any HTTP POST to /api/bsc/webhook/ can credit a user's balance.

Fix:

Add DepositWebhookVerifier.verify(request) call at the top of each webhook view

Return 401 immediately on signature failure

Log all rejected webhooks with IP and payload hash

## 0.3 Enable Rate Limiting

File: website/settings.py (configured but no middleware)

Auth endpoints are open to brute force. The exchange rate endpoint is open to abuse.

| Endpoint | Limit |
| --- | --- |
| Login/Register | 5/min per IP |
| KYC submission | 3/day per user |
| Withdrawal requests | 10/min per user |
| Webhook endpoints | 100/min per IP |
| Exchange rate | 30/min per IP |

## 0.4 Configure Resend Email Service

Email verification is bypassed with a TODO comment. Users can sign up and trade without verifying their email. Set up Resend account, configure API key, and re-enable the email verification gate in the login route.

# Phase 1 — Transaction Integrity (Weeks 2-3)

Ensure no user can ever lose funds due to system behavior.

## 1.1 Idempotency Keys

Problem: Double-submit on buy/sell creates duplicate orders. Network retries can duplicate withdrawals.

New model: IdempotencyRecord

IdempotencyRecord:
  - key (CharField, unique, indexed)
  - user_id (CharField, indexed)
  - endpoint (CharField)
  - request_hash (SHA-256 of request body)
  - response_status (IntegerField)
  - response_body (JSONField)
  - created_at, expires_at (24h TTL)

Flow: Client sends Idempotency-Key header (UUID v4). Middleware checks if key exists. If exists and not expired, return cached response. If new, execute and store response. Apply to: /withdrawal-request/, /manual-trade/, /p2p-transfer/, /convert-usdt/, all order creation.

## 1.2 Database Transaction Wrapping

Problem: Partial failures can leave inconsistent state (balance deducted but order not created).

Wrap all money-movement views in @transaction.atomic:

Order creation (debit balance + create order + create status history)

Withdrawal execution (debit balance + create wallet transaction + broadcast)

P2P transfers (debit sender + credit receiver + create two wallet transactions)

Deposit processing (credit balance + create wallet transaction)

Add select_for_update() on balance rows to prevent race conditions.

## 1.3 Transaction Confirmation Tracking

New Celery Task: confirm_pending_transactions (runs every 2 minutes)

Queries all WalletTransaction with status=pending older than 1 minute

Checks on-chain confirmation count via chain manager

If confirmed (>= required_confirmations): update status to "confirmed"

If not found after 30 minutes: mark "failed", trigger alert, initiate refund flow

## 1.4 Balance Reconciliation Job

New Celery Task: reconcile_balances (runs daily at 3:00 AM after sweeping)

For each active user wallet:

Fetch on-chain balance via RPC

Compare against UserBlockchain.balance

If discrepancy > 0.01 USDT: log to ReconciliationLog, alert admin, do NOT auto-correct

ReconciliationLog:
  - user_id, chain, token
  - db_balance, chain_balance, discrepancy
  - resolution (pending/resolved/ignored)
  - resolved_by, created_at

# Phase 2 — Security Hardening (Weeks 3-4)

## 2.1 Admin Role-Based Access Control

Problem: Manual transaction endpoint only checks API key, not admin role.

AdminPermission model:
  - user_id (unique)
  - role: super_admin | admin | support | viewer
  - permissions: [transactions.write, kyc.approve, ...]
  - created_by, created_at

Apply IsAdminWithPermission class to all admin-accessible views. Audit log every admin action.

## 2.2 Vault Key Management

Problem: Vault private keys stored in database (encrypted but centralized).

Immediate: Move vault keys to environment variables (out of DB)

Short-term: Use AWS KMS / GCP Cloud KMS for key wrapping

Long-term: HSM integration for signing operations (keys never leave hardware)

## 2.3 Request Signing for Internal API

Problem: Next.js to Django communication uses a static API key. If the key leaks, anyone can impersonate the frontend.

HMAC Request Signing:
  signature = HMAC-SHA256(
    key = BLOCKCHAIN_ENGINE_SIGNING_SECRET,
    message = timestamp + method + path + body_hash
  )
  Headers: X-Signature, X-Timestamp
  Django validates signature, rejects stale requests (>5 min)

## 2.4 Sensitive Data Masking

Create SafeLogger class that redacts private keys, BVN, NIN, phone numbers from logs.

## 2.5 CSRF Protection

Add CSRF token validation for admin cookie-based sessions, or migrate to bearer token auth.

# Phase 3 — Observability (Weeks 4-5)

## 3.1 Structured Logging

Django: python-json-logger with per-module log levels

Next.js: pino for structured JSON logging

Request ID middleware (UUID per request, propagated via X-Request-ID header)

## 3.2 Error Tracking (Sentry)

Install sentry-sdk for both Django and Next.js. Custom breadcrumbs for blockchain RPC calls, exchange rate fetches, KYC provider calls.

## 3.3 Metrics & Alerting

| Metric | Type | Alert Threshold |
| --- | --- | --- |
| order.failed | Counter | >5/hour |
| withdrawal.pending_duration | Histogram | p95 > 10min |
| balance.reconciliation_discrepancy | Gauge | >0 |
| vault.balance | Gauge per chain | <$500 |
| rpc.latency | Histogram per chain | p99 > 5s |
| rpc.error_rate | Rate per chain | >5% |
| exchange_rate.fetch_failure | Counter | >3 consecutive |
| auth.failed_login | Counter per IP | >10/hour |
| api.response_time | Histogram | p95 > 2s |

## 3.4 Audit Trail Enhancement

SystemAuditLog:
  - event_type: balance_change | withdrawal | deposit | admin_action | config_change
  - actor_type: user | admin | system | webhook
  - actor_id, target_type, target_id, action
  - before_state (JSON), after_state (JSON)
  - metadata: { ip_address, user_agent, request_id }
  - created_at (indexed)

Every balance change, status transition, and admin action creates an immutable audit record.

# Phase 4 — Testing (Weeks 5-7)

## 4.1 Django Unit Tests (80%+ coverage on money paths)

| Test Suite | Priority | Focus |
| --- | --- | --- |
| test_withdrawals.py | Critical | Withdrawal flow, balance checks, insufficient funds, duplicate prevention |
| test_deposits.py | Critical | Webhook processing, duplicate tx rejection, balance crediting |
| test_orders.py | Critical | Buy/sell flow, fee calculation, status transitions, cancellation |
| test_p2p_transfer.py | Critical | Internal transfers, self-transfer prevention, balance atomicity |
| test_reconciliation.py | High | Balance comparison, discrepancy detection |
| test_encryption.py | High | Key encryption/decryption roundtrip, tamper detection |
| test_kyc.py | Medium | Submission, duplicate detection, status lifecycle |
| test_authentication.py | Medium | API key validation, inactive key rejection |

## 4.2 Integration Tests

Django + Blockchain (testnet):

Create wallet -> deposit USDT (testnet) -> verify balance update

Create wallet -> withdraw USDT -> verify on-chain tx

Full buy flow: order -> payment simulation -> balance update

## 4.3 Next.js API Route Tests

Using Vitest + MSW (Mock Service Worker) for auth, trade, KYC, and error scenarios.

## 4.4 End-to-End Tests (Playwright)

Complete signup -> email verify -> KYC -> first trade flow

Admin: login -> view users -> approve KYC -> manual transaction

## 4.5 Load Testing (k6)

100 concurrent users, 10 orders each. Verify no balance inconsistencies. Target: <500ms p95.

# Phase 5 — Scalability & Reliability (Weeks 7-9)

## 5.1 Database Optimization

PgBouncer for connection pooling

Read replicas for balance reads

Partition WalletTransaction by month

Covering indexes for common query patterns

## 5.2 Redis Architecture

| Instance | Purpose |
| --- | --- |
| Redis 0 | Celery broker (task queue) |
| Redis 1 | Django cache + rate limiting |
| Redis 2 | Real-time data (exchange rates, market prices) |
| Redis 3 | Session store |

## 5.3 Celery Worker Isolation

| Worker | Responsibility |
| --- | --- |
| blockchain_worker | On-chain operations (sweep, withdraw, confirm) |
| notification_worker | Email, SMS, push notifications |
| maintenance_worker | Reconciliation, cleanup, reporting |

Separate queues prevent slow blockchain operations from blocking notifications.

## 5.4 RPC Endpoint Resilience

Configure 3 fallback RPC endpoints per chain with automatic failover, health checking, latency-based routing, and circuit breaker pattern.

# Phase 6 — Feature Completion (Weeks 9-11)

## 6.1 Fiat Rails (Paystack/Flutterwave)

New endpoints for payment initialization, webhook handling, verification, and NGN payout to bank accounts.

PaymentTransaction model:
  - user_id, reference (unique), provider (paystack/flutterwave)
  - amount, currency, status (pending/success/failed)
  - provider_reference, provider_response (JSON)
  - linked_order_id (FK to Order)

## 6.2 Notification Service

Celery tasks for async delivery via Resend (email), Termii (SMS), Firebase FCM (push). Templates for order confirmation, withdrawal complete, KYC status, security alerts.

## 6.3 Referral System

ReferralCode: user_id (unique), code (8-char), total_referrals, total_earned
ReferralReward: referrer_id, referred_id, status, reward_amount, qualifying_trade_id

Rule: Reward credited after referred user completes first trade above threshold.

## 6.4 NDPR Data Export

Celery task to collect profile, transactions, KYC records, login history. Package as encrypted ZIP, upload to S3 with 24h signed URL, notify user via email.

# Implementation Priority Matrix

| Phase | Effort | Risk Reduction | Revenue Impact |
| --- | --- | --- | --- |
| P0: Critical Blockers | 1 week | Eliminates fraud vectors | Enables launch |
| P1: Transaction Integrity | 2 weeks | Prevents fund loss | Trust & retention |
| P2: Security Hardening | 2 weeks | Prevents breaches | Regulatory compliance |
| P3: Observability | 1.5 weeks | Enables incident response | Reduces downtime cost |
| P4: Testing | 2.5 weeks | Prevents regressions | Development velocity |
| P5: Scalability | 2 weeks | Handles growth | Supports 10x users |
| P6: Feature Completion | 3 weeks | Full product offering | Drives acquisition |

Total: 14 weeks (3.5 months) with 1-2 backend engineers

# Target Architecture

+---------------------+
                    |   Vercel (Next.js)   |
                    |  +---------------+   |
                    |  | API Proxy     |   |
    Users --------->|  | + Rate Limit  |   |
                    |  | + Idempotency |   |
                    |  | + Request ID  |   |
                    |  +-------+-------+   |
                    +---------|-----------+
                              | HMAC-signed requests
                    +---------v-----------+
                    |   Django API Server  |
                    |  + RBAC + Audit Log  |
                    +---------+-----------+
                              |
              +---------------+---------------+
              |               |               |
    +---------v------+ +-----v-----+ +-------v------+
    |   PostgreSQL   | |   Redis   | |    Celery    |
    |  + PgBouncer   | |  (4 DBs)  | |  (3 workers) |
    |  + Read Replica| |           | |              |
    +----------------+ +-----------+ +------+-------+
                                             |
                        +--------------------+--------+
                        |                    |        |
                   +----v----+         +----v--+ +--v---+
                   | BSC RPC |         |Solana | | Tron |
                   |(3 nodes)|         | RPC   | | RPC  |
                   +---------+         +-------+ +------+

    Monitoring: Sentry + Prometheus + PagerDuty
    Logging: Structured JSON -> CloudWatch/Datadog

Phase 0 is non-negotiable before any real money flows. Phases 1-3 should be complete before public launch. Phases 4-6 can run in parallel with a controlled beta.